# Quartile Suspension Dashboard Alignment Plan

## Objective

Establish a repeatable workflow to ensure that quartile_suspension_dashboard.html and the supporting R/Python scripts (graph_scripts/02_statewide_quartiles.R, graph_scripts/07_quartile_enrollment_comparison.R, graph_scripts/21_black_quartile_suspension_trends.R, and any related utilities) load identical data, apply consistent transformations, and produce harmonized outputs.

## Phase 1 – Repository Survey & Baseline Validation

- Inventory data sources

  - Enumerate all datasets consumed by the dashboard HTML and the three R scripts.

  - Capture file paths, data dictionaries, and refresh cadence.

- Baseline reproduction

  - Re-run each R script in isolation, confirming the current outputs and saving intermediate tables.

  - Render quartile_suspension_dashboard.html (or rebuild from source if HTML is generated) to capture existing visual outputs for comparison.

- Document discrepancies

  - Compare summary metrics, totals, and trends across the outputs.

  - Log mismatches in a centralized checklist.

## Phase 2 – Data Pipeline Harmonization

- Source of truth selection

  - Decide on a single canonical dataset (or reproducible pipeline) shared across scripts and the HTML dashboard.

  - Verify schema parity (column names, types, filters, aggregation levels).

- Refactor shared data loading

  - Extract shared data preparation steps into a common script/module.

  - Update each R script to call the shared logic, minimizing divergence.

- Audit transformation steps

  - Align filtering, grouping, and calculation logic across scripts.

  - Add assertions/tests to guard against divergent totals or missing categories.

## Phase 3 – Output Synchronization

- Standardize intermediate outputs

  - Define a structured directory (e.g., data-stage/quartile/) for intermediate CSV/RDS outputs consumed by both scripts and the HTML.

  - Ensure filenames encode version or timestamp metadata for traceability.

- HTML dashboard refresh

  - Identify how the HTML obtains its data (embedded CSV/JSON, API call, etc.).

  - Replace ad-hoc data blocks with exports generated in Phase 2.

- Visual and metric QA

  - Cross-validate key metrics (enrollment totals, suspension counts, rates) between the HTML and R outputs.

  - Create a sign-off checklist that pairs each visualization/table with its upstream dataset.

## Phase 4 – Automation & Monitoring

- Script execution orchestration

  - Integrate the refactored scripts into run_pipeline.R or an equivalent workflow manager.

  - Parameterize execution so that all artifacts are rebuilt together.

- Regression checks

  - Add unit/integration tests (e.g., via testthat) to validate known totals.

  - Incorporate data freshness checks and schema validation.

- Documentation updates

  - Update README or a dedicated docs/ page summarizing the unified workflow.

  - Provide runbooks for regenerating outputs and troubleshooting data mismatches.

## Phase 5 – Stakeholder Review & Sign-off

- Stakeholder walkthrough

  - Demo the harmonized outputs, highlighting resolved discrepancies.

  - Gather feedback on any remaining edge cases.

- Finalize governance

  - Define ownership for data updates and dashboard refreshes.

  - Schedule periodic audits to ensure ongoing alignment.

## Deliverables Checklist

- ☐ Inventory of data sources with owners and refresh schedules.

- ☐ Shared data preparation script/module adopted by all R scripts.

- ☐ Consistent intermediate datasets powering scripts and HTML.

- ☐ QA checklist documenting cross-validation results.

- ☐ Updated documentation and runbooks.

- ☐ Regression testing suite integrated into the pipeline.

- ☐ Sign-off notes from stakeholders.